# Learning Notes: Business Analysis Track (Weeks 1 to 3)

Quick-reference notes: core basics, easy examples and practice samples. Running example used throughout: a food delivery app and the feature "Reorder past meal".

| Week | Focus | Practice output |
| --- | --- | --- |
| 1 | Requirements and domain foundations | 1-page BRD + 5 user stories with acceptance criteria |
| 2 | Process modeling and tools (BPMN, Visio, diagrams) | BPMN flowchart + 5 SQL queries (Northwind) |
| 3 | Stakeholder management and delivery (Agile, Jira) | Mock Jira backlog + 15-min mock sprint planning |

# Week 1: Requirements and Domain Foundations

Courses: Business Analysis Foundations; Gathering and Documenting Requirements; Agile Requirements Foundations.

## 1.1 What is Business Analysis (BA)?

A Business Analyst is the bridge between business needs and the technical team. The BA finds the real problem, collects needs from people, writes them clearly, and checks the final product actually solves the problem.

| Term | Meaning |
| --- | --- |
| Stakeholder | Anyone affected by, or able to affect, the project (customer, manager, developer, support team). |
| Requirement | A need the solution must meet. |
| BRD | Business Requirements Document: what the business needs and why. |
| User story | One short need written from the user's point of view. |
| Acceptance criteria (AC) | Conditions that must be true for a story to count as done. |
| Scope | What is included in the project, and what is not. |
| Assumption | Something believed true but not yet proven (e.g. order history is already stored). |
| Constraint | A limit on the project: time, budget, technology, rules. |

## 1.2 Types of requirements

| Type | Meaning | Example (Reorder feature) |
| --- | --- | --- |
| Business | Why the project exists; the goal. | Increase repeat orders by 10%. |
| Stakeholder | Needs of a specific group. | Restaurants want to receive reorders quickly. |
| Functional | What the system does. | User can reorder a past meal in one tap. |
| Non-functional | How well it works: speed, security, usability. | Cart loads in under 2 seconds. |
| Transition | What is needed to move from old to new. | Train support staff; migrate old order data. |

## 1.3 Requirements gathering techniques

- Interviews: one-to-one talks; best for depth and sensitive topics.

- Workshops: group session to agree quickly and resolve conflicts.

- Surveys / questionnaires: many people, fast, numbers-friendly.

- Observation: watch users in real work to see what they do, not just say.

- Document analysis: read existing manuals, reports, policies, old systems.

- Prototyping: show a sketch or wireframe so people react to something real.

- Brainstorming: generate many ideas first, filter later.

## 1.4 Business Requirements Document (BRD) structure

| # | Section | What to write |
| --- | --- | --- |
| 1 | Background / problem | Why this project is needed, in 2 to 3 lines. |
| 2 | Business objectives | SMART goals (specific, measurable, achievable, relevant, time-bound). |
| 3 | Scope | In scope and out of scope lists. |
| 4 | Stakeholders | Who is involved and their role. |
| 5 | Requirements | High-level business, functional and non-functional needs. |
| 6 | Assumptions and constraints | What is assumed; limits on time, budget, tech. |
| 7 | Risks | What could go wrong and how to reduce it. |
| 8 | Success metrics | How you will know it worked (numbers). |

Tip: a good 1-page BRD is short and plain. Every line should be easy for a non-technical person to understand.

## 1.5 Agile requirements

Hierarchy: Epic (big goal) > Feature > User story (small, deliverable in one sprint) > Task (work step).

User story format:

As a [type of user], I want [what], so that [why / benefit].

INVEST checklist for a good story: Independent, Negotiable, Valuable, Estimable, Small, Testable.

Acceptance criteria can be a checklist or the Given / When / Then format:

Given I am logged in with past orders, When I tap Reorder on an order, Then its items are added to my cart.

## 1.6 Practice sample: "Reorder past meal"

### Sample 1-page BRD

| Section | Content |
| --- | --- |
| Background | Users often order the same meals again, but rebuilding an order takes many taps and time. |
| Objectives | Cut reorder time from about 2 minutes to under 30 seconds. Raise repeat orders by 10% within 3 months. |
| In scope | Order history list, one-tap reorder, availability check, price change notice, cart edit. |
| Out of scope | Payment redesign, new restaurant onboarding, scheduled orders. |
| Stakeholders | Customers, restaurant partners, delivery riders, product owner, developers, support team. |
| Assumptions | Order history is stored; menu items have unique IDs. |
| Constraints | Release within one quarter; use current app and payment system. |
| Success metrics | Reorder time, % of orders that are reorders, reorder failure rate. |

### 5 user stories with acceptance criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US1 | As a returning customer, I want to see my past orders, so I can find a meal I liked. | Given I am logged in, when I open Order History, then I see orders newest first with restaurant, items, date and total. If none exist, an empty-state message shows. |
| US2 | As a customer, I want to tap Reorder on a past order, so I don't rebuild it manually. | Given a past order, when I tap Reorder, then all available items are added to the cart with the same quantity and options, and the cart opens. |
| US3 | As a customer, I want to be told if an item is unavailable, so I am not surprised later. | Given an item is unavailable, when I reorder, then other items are added and a message lists the missing ones. If the restaurant is closed, Reorder is disabled with a reason. |
| US4 | As a customer, I want to see price changes, so I know the real cost before paying. | Given prices changed since the original order, when the cart opens, then current prices show with a "Prices updated" notice. |
| US5 | As a customer, I want to edit the cart before checkout, so I can adjust this order. | Given a reordered cart, when I change quantity, remove an item or change address, then the total updates instantly. |

# Week 2: Process Modeling and Tools

Courses: Learning BPMN; Learning Visio. Backlog item: SQL Essential Training.

## 2.1 How the key items connect

| Item | Meaning | Example |
| --- | --- | --- |
| Capability | WHAT the business is able to do (stable, high level). | Order Management |
| Business process | HOW that ability is carried out, step by step. | Order-to-Delivery process |
| User persona | Fictional profile of a typical user: goals, pain points, habits. | Busy Bina, 28, office worker, orders lunch 3 times a week, wants speed. |
| User story | One need of a persona, in short form. | As Bina, I want to reorder my usual lunch in one tap. |
| Requirement | Detailed, testable statement of what the system must do. | System shall add all available items of a past order to the cart in under 2 seconds. |

Chain to remember: Capability (what) > realised by Business Processes (how) > used by Personas (who) > needs written as User Stories > detailed as Requirements > proven by Acceptance Criteria and tests.

### Business process: 3 levels

| Level | Name | Meaning | Example |
| --- | --- | --- | --- |
| Level 1 | Process area / value chain | Broad, end-to-end view for executives. | Order-to-Delivery |
| Level 2 | Sub-process | Major stages inside Level 1. | Place Order, Prepare Order, Deliver Order |
| Level 3 | Activities / tasks | Detailed steps and who does them. BPMN diagrams usually live here. | Select past order, check availability, add to cart, confirm |

Some companies add Level 4 (work instructions or procedures). Rule: the lower the level, the more detail and the fewer people care about it.

## 2.2 BPMN basics

BPMN (Business Process Model and Notation) is the standard way to draw a business process so business and IT read it the same way.

| Element | Symbol | Meaning |
| --- | --- | --- |
| Start event | Thin circle | Where the process begins. |
| Intermediate event | Double circle | Something that happens mid-process (timer, message). |
| End event | Thick circle | Where the process finishes. |
| Task / activity | Rounded rectangle | A piece of work. Name it verb + noun ("Check availability"). |
| Gateway | Diamond | A decision or split. Exclusive (X) = choose one path; Parallel (+) = all paths at once. |
| Sequence flow | Solid arrow | Order of steps inside one pool. |
| Message flow | Dashed arrow | Communication between different pools (e.g. customer and restaurant). |
| Pool / lane | Large box / rows inside | Pool = participant or organisation. Lane = role or department. |
| Data object / annotation | Page icon / bracket | Documents used and notes. |

Good practice: one start event, at least one end event; label every gateway as a question; keep flow left to right; avoid crossing lines.

## 2.3 The 12 diagrams: what, key parts, example

### 1. BPMN Diagram

- What: Step-by-step business process with decisions and roles.

- Key parts: Events, tasks, gateways, flows, pools and lanes.

- Example: Start > Select past order > Items available? Yes: add to cart / No: notify user > Pay > End.

### 2. Use Case Diagram

- What: Shows WHO uses the system and WHAT they can do.

- Key parts: Actors (stick figures), use cases (ovals), system boundary, include / extend links.

- Example: Customer: Browse menu, Place order, Reorder (includes Login). Rider: Accept delivery.

### 3. Entity-Relationship (ER) Diagram

- What: Data tables (entities) and how they relate; used to design databases.

- Key parts: Entities, attributes, primary and foreign keys, cardinality (1:1, 1:N, M:N).

- Example: Customer 1:N Order. Order M:N Menu Item (through Order Item).

### 4. Data Flow Diagram (DFD)

- What: How data moves through a system: in, processed, stored, out.

- Key parts: External entity, process, data store, data flow. Levels: 0 (context), 1, 2.

- Example: Customer > order details > Process Order > saved in Orders store > confirmation back to Customer.

### 5. Wireframe / Mockup

- What: Wireframe = simple layout sketch. Mockup = realistic visual design of a screen.

- Key parts: Layout, buttons, text, navigation. Tools: Figma, draw.io, Balsamiq.

- Example: Order History screen: list of order cards, each with a Reorder button.

### 6. Swimlane Diagram (Cross-Functional Flowchart)

- What: A flowchart split into lanes so you see who does each step and the handoffs.

- Key parts: Lanes per role or department, steps, arrows across lanes.

- Example: Lanes: Customer, App, Restaurant, Rider. Order moves App > Restaurant > Rider.

### 7. Gantt Chart

- What: Timeline of tasks as bars: start, duration, dependencies, milestones.

- Key parts: Task list, time axis, bars, dependency arrows, milestones.

- Example: Requirements (wk 1), Design (wk 2), Build (wk 3 to 4), Test (wk 5), Launch (wk 6).

### 8. Stakeholder Map

- What: Grid that sorts stakeholders by power and interest to plan how to engage them.

- Key parts: Axes: Power (up) and Interest (right). Four quadrants.

- Example: Product owner: manage closely. Legal: keep satisfied. Customers: keep informed. Marketing: monitor.

### 9. State Diagram

- What: Life of ONE object: its states and what moves it between them.

- Key parts: Initial state, states, transitions (events), final state.

- Example: Order: Placed > Confirmed > Preparing > Out for delivery > Delivered. Placed > Cancelled.

### 10. Requirement Traceability Matrix (RTM)

- What: Table linking each requirement to its source, story and test, so nothing is missed or untested.

- Key parts: Requirement ID, description, source objective, user story, test case, status.

- Example: See mini table below.

| Req ID | Requirement | Objective | Story | Test | Status |
| --- | --- | --- | --- | --- | --- |
| REQ-01 | Reorder adds available items to cart | Faster reorder | US2 | TC-05 | Passed |
| REQ-02 | Notify unavailable items | Fewer failed orders | US3 | TC-07 | In test |

### 11. Gap Analysis Diagram

- What: Compares the current state (as-is) with the desired state (to-be) and lists the gap and action.

- Key parts: Current state, target state, gap, action plan.

- Example: See mini table below.

| Area | Current (as-is) | Desired (to-be) | Gap / action |
| --- | --- | --- | --- |
| Reorder time | About 2 minutes | Under 30 seconds | Add one-tap reorder |
| Unavailable items | Found at checkout | Shown at reorder | Add availability check |

### 12. Activity Diagram (UML)

- What: Workflow of actions inside a system, with decisions and parallel steps. Similar to a flowchart but from a software-behaviour view.

- Key parts: Initial node, actions, decision diamond, fork / join bars, final node.

- Example: Tap Reorder > fork: (add items to cart) and (refresh prices) at the same time > join > show cart.

Quick compare: BPMN = business process standard. Swimlane = a layout style (who does what), usable with BPMN or plain flowcharts. Activity diagram = UML, closer to system logic.

## 2.4 Visio quick basics

- Start from a template: Basic Flowchart, Cross-Functional Flowchart (swimlanes), BPMN Diagram, UML, ER / Database.

- Shapes and stencils: drag shapes from the left panel onto the page; each template loads a matching stencil.

- Connectors: use connector lines so arrows follow shapes when you move them.

- Text: click a shape and type; keep labels short (verb + noun).

- Tidy up: use Align and Distribute; keep spacing even.

- Share: export to PDF or PNG. Free alternatives: draw.io (diagrams.net), Lucidchart.

## 2.5 SQL basics (backlog item)

Why: a BA must be able to read data, not just request it. SQL is the language used to ask a database questions.

| Keyword | Use |
| --- | --- |
| SELECT | Choose which columns to show. |
| FROM | Choose the table. |
| WHERE | Filter rows (before grouping). |
| JOIN ... ON | Combine tables using a matching column (e.g. CustomerID). |
| GROUP BY | Group rows so you can summarise each group. |
| COUNT / SUM / AVG / MIN / MAX | Aggregate functions used with GROUP BY. |
| HAVING | Filter groups (after grouping). |
| ORDER BY ... DESC | Sort results, highest first with DESC. |
| LIMIT n / TOP n | Return only the first n rows. LIMIT = SQLite, MySQL, PostgreSQL. TOP = SQL Server, Access. |

Order to write: SELECT > FROM > JOIN > WHERE > GROUP BY > HAVING > ORDER BY > LIMIT.

### 5 sample queries (Northwind database)

Column names can differ slightly between Northwind versions (e.g. CompanyName vs CustomerName). Adjust to match your copy.

Q1. Top 5 customers by order value

SELECT c.CompanyName, SUM(od.UnitPrice * od.Quantity * (1 - od.Discount)) AS TotalValue FROM Customers c JOIN Orders o ON o.CustomerID = c.CustomerID JOIN "Order Details" od ON od.OrderID = o.OrderID GROUP BY c.CompanyName ORDER BY TotalValue DESC LIMIT 5;

Q2. Number of orders per country

SELECT c.Country, COUNT(o.OrderID) AS OrderCount FROM Customers c JOIN Orders o ON o.CustomerID = c.CustomerID GROUP BY c.Country ORDER BY OrderCount DESC;

Q3. Top 5 best-selling products by quantity

SELECT p.ProductName, SUM(od.Quantity) AS UnitsSold FROM Products p JOIN "Order Details" od ON od.ProductID = p.ProductID GROUP BY p.ProductName ORDER BY UnitsSold DESC LIMIT 5;

Q4. Products running low on stock

SELECT ProductName, UnitsInStock FROM Products WHERE UnitsInStock < 10 ORDER BY UnitsInStock;

Q5. Sales by product category

SELECT cat.CategoryName, SUM(od.UnitPrice * od.Quantity) AS Sales FROM Categories cat JOIN Products p ON p.CategoryID = cat.CategoryID JOIN "Order Details" od ON od.ProductID = p.ProductID GROUP BY cat.CategoryName ORDER BY Sales DESC;

## 2.6 Practice sample: BPMN for "Reorder past meal"

Lanes: Customer, App / System, Restaurant. Flow in words (draw this in Visio or draw.io):

- Start: Customer opens Order History.

- Customer: selects a past order, taps Reorder.

- System: checks availability of each item.

- Gateway (all items available?): Yes > add all items to cart. No > add available items and show notice. None available > show message and go to End.

- Customer: reviews cart (can edit), confirms and pays.

- System: sends order to restaurant.

- Gateway (restaurant accepts?): Yes > confirm to customer, End. No > notify customer and refund, End.

# Week 3: Stakeholder Management and Delivery

Courses: Managing Stakeholder Expectations; Agile Product Owner: Managing the Product Backlog; Jira Essential Training.

## 3.1 Stakeholder management

Cycle: Identify > Analyse > Plan engagement > Communicate > Monitor and adjust.

- Identify: list everyone affected. Internal (team, managers) and external (customers, vendors, regulators).

- Analyse: rate power and interest (see Stakeholder Map in Week 2).

- Plan: decide how often and by which channel to talk to each group.

- Communicate and monitor: update regularly; re-check as the project changes.

### Ways to manage expectations

- Agree scope early and write it down (in scope / out of scope).

- Be honest about time, cost and trade-offs; no promises you cannot keep.

- Give regular updates and short demos so progress is visible.

- Record decisions and use a change process for new requests.

- When saying no, explain why and offer an option ("not in this release, but next").

- Conflict between stakeholders: find the shared goal, use data, escalate only if needed.

### Handy tools

RACI matrix: Responsible (does the work), Accountable (final owner, only one), Consulted (gives input), Informed (kept updated).

| Task | BA | Product Owner | Developer | Support |
| --- | --- | --- | --- | --- |
| Write requirements | R | A | C | I |
| Build feature | C | A | R | I |
| Approve release | C | A | C | I |

Communication plan: Who | What they need | How often | Channel.

| Who | What | How often | Channel |
| --- | --- | --- | --- |
| Product owner | Progress, blockers, decisions | Daily / weekly | Stand-up, chat |
| Sponsor / manager | Status and risks summary | Weekly | Email or short meeting |
| Developers | Clear stories and answers | Ongoing | Jira, Teams |
| Customers / users | Feedback and release news | Each release | Demo, survey |

## 3.2 Agile Product Owner and the product backlog

| Scrum role | Focus |
| --- | --- |
| Product Owner (PO) | Owns the WHAT and WHY. Owns and orders the backlog, decides priority, accepts work. |
| Scrum Master | Helps the team follow Scrum, removes blockers. |
| Development team | Owns the HOW. Builds and tests the work. |

Product backlog: one ordered list of everything the product may need (epics, stories, bugs). Top items are clear and ready; lower items are rough. It changes all the time.

Backlog refinement (grooming): regularly clarify, split large items, add acceptance criteria and estimates.

### Prioritisation techniques

| Technique | How it works |
| --- | --- |
| MoSCoW | Must have, Should have, Could have, Won't have (this time). |
| Value vs Effort | Do high value and low effort first. |
| RICE | Score = (Reach x Impact x Confidence) / Effort. Higher score first. |
| Kano | Sort features into basic needs, performance and delighters. |

Estimation: story points on a Fibonacci scale (1, 2, 3, 5, 8, 13); planning poker to agree as a team. Points measure size and effort, not hours.

Definition of Ready: story is clear, has AC, is estimated, no blocker. Definition of Done: coded, tested, reviewed and meets AC.

### Scrum events

| Event | Purpose | Time |
| --- | --- | --- |
| Sprint | Fixed cycle that delivers a working increment. | 1 to 4 weeks |
| Sprint planning | Set the sprint goal and choose stories. | Start of sprint |
| Daily scrum | Quick sync: done, next, blockers. | 15 minutes daily |
| Sprint review | Demo the work to stakeholders and get feedback. | End of sprint |
| Retrospective | Team talks about what to improve. | End of sprint |

## 3.3 Jira essentials

| Item | Meaning |
| --- | --- |
| Project types | Scrum (work in sprints) or Kanban (continuous flow, limit work in progress). |
| Issue types | Epic (big goal), Story, Task, Bug, Sub-task. |
| Backlog | List of all issues not yet in a sprint; drag to reorder priority. |
| Board | Columns for status, usually To Do, In Progress, Done. Drag cards across. |
| Workflow | The statuses an issue moves through and the allowed transitions. |
| Key fields | Summary, description, assignee, reporter, priority, labels, story points, sprint, epic / parent, due date. |
| Reports | Burndown (work left in sprint), Velocity (points done per sprint). |
| JQL | Jira search language. Example: project = REO AND status = "In Progress" ORDER BY priority DESC |

Steps to run a sprint: create Scrum project > create epics > add stories with AC > set priority and points > create sprint and drag stories in > set dates and goal > Start sprint > move cards on the board > Complete sprint.

## 3.4 Practice sample: mock backlog for "Reorder past meal"

| Key | Epic | Story | MoSCoW | Points |
| --- | --- | --- | --- | --- |
| REO-1 | Order History | View past orders | Must | 3 |
| REO-2 | One-tap Reorder | Reorder a past order in one tap | Must | 5 |
| REO-3 | One-tap Reorder | Notify unavailable items | Must | 3 |
| REO-4 | One-tap Reorder | Show price change notice | Should | 2 |
| REO-5 | Cart Review | Edit cart before checkout | Should | 3 |
| REO-6 | Order History | Filter history by restaurant | Could | 3 |
| REO-7 | Scheduled Orders | Schedule a repeat order | Won't (this release) | 8 |

### 15-minute mock sprint planning agenda

| Minutes | Step |
| --- | --- |
| 0 to 2 | State the sprint goal: "Customers can reorder a past meal in one tap." |
| 2 to 5 | Review top of backlog and team capacity. |
| 5 to 11 | Pick stories (REO-1 to REO-4), check AC, agree points. |
| 11 to 14 | Break stories into tasks; confirm the team can commit. |
| 14 to 15 | Recap goal, risks and open questions. |

Recording tip: show the Jira board on screen while you talk, and say each role out loud (Product Owner, Scrum Master, Developer).